Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15/02/2026 |
| --- | --- |
| Team ID | SWTID-2026-4180 |
| Project Name | Contact Manager |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | USN 1 | Initialize Node.js project and install required dependencies | 10 | High | Samuel |
| Sprint 1 | Database Schema | USN 2 | Create user and contact schema models in MongoDB | 10 | High | Roshini |
| Sprint 2 | Controllers | USN 3 | Develop authentication and contact controllers | 10 | High | Roohith |
| Sprint 2 | Middleware | USN 4 | Implement JWT authentication and validation middleware | 10 | High | Samuel |
| Sprint 3 | API Routes | USN 5 | Create routes for authentication and contact CRUD operations | 10 | High | Rohith |
| Sprint 3 | Server Setup | USN 6 | Configure server.js and connect MongoDB database | 10 | High | Samuel |
| Sprint 4 | Testing | USN 7 | Test API endpoints and debug the system | 10 | High | Samuel |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 1 Day | 13/02/2026 | 14/02/2026 | 20 | 14/02/2026 |
| Sprint 2 | 20 | 1 Day | 14/02/2026 | 15/02/2026 | 20 | 15/02/2026 |
| Sprint 3 | 20 | 1 Day | 15/02/2026 | 16/02/2026 | 20 | 16/02/2026 |
| Sprint 4 | 20 | 1 Day | 16/02/2026 | 17/02/2026 | 20 | 17/02/2026 |